# Project Proposal – Next.js 15 + MongoDB + Vercel Winder & Stilhaus Website Rebuild

This document includes full project scope, features, technology stack, timeline, deliverables, cost estimate,

and a list of all requirements needed from the client.

────────────────────────────────────────

- PROJECT OVERVIEW

────────────────────────────────────────

A high‑performance, SEO‑focused, AI‑assisted, fully responsive web platform for Winder & Stilhaus built using:

- Next.js 15 (App Router)

- MongoDB Atlas

- Vercel hosting

- TailwindCSS + ShadCN

- Admin CMS for content management

- AI Pricing Guide with logic engine

- GA4 tracking + CRM integration

- Accessibility (WCAG 2.1 AA) + Core Web Vitals targets

The goal is to deliver a modern, fast, scalable, conversion‑focused platform that helps customers:

- Understand services

- Calculate accurate pricing

- Submit enquiries with clear requirements

- Book consultations

- Navigate via postcode availability

────────────────────────────────────────

- KEY FEATURES

────────────────────────────────────────

  - Frontend (Customer‑Facing)

    - Home page with hero, services grid, FAQs & CTA

    - Service pages for each service category

    - Location pages for targeted SEO (towns & postcodes)

    - AI Pricing Guide (multi‑step calculator)

    - Interactive gallery / portfolio

    - About page & team info

    - Contact page with GA4 tracking + CRM integration

    - Blog for SEO growth

    - Postcode gate (service availability checker)

    - Testimonials slider

    - Sticky CTA + click‑to‑call buttons

    - Performance score target: 95+ Lighthouse

  - Admin CMS (Custom)

    - Manage all pages (home, services, about, etc.)

    - Manage pricing model variables

    - Manage towns, postcodes & service radius

    - Manage blog posts

    - Manage testimonials

    - Manage gallery

    - Settings: SEO meta, OG tags, hero content

    - Admin login with JWT auth

    - Content versioning + preview mode

  - AI Pricing Guide

    - Multi‑step questionnaire

    - Dynamic logic engine

    - Material costs + labour factors

    - Location multipliers

    - Add‑ons & extras

    - Output cost ranges + downloadable decision pack PDF

    - Lead time calculation

    - Optional upsell suggestions

  - Integrations

    - CRM (HubSpot / Zoho / Pipedrive)

    - Google Analytics 4

    - Google Tag Manager event tracking

    - Vercel serverless functions

    - MongoDB Atlas + backups

    - Optional email automation via Resend

────────────────────────────────────────

- TECHNOLOGY STACK

────────────────────────────────────────

- Next.js 15 (React Server Components)

- TypeScript

- TailwindCSS + ShadCN UI Kit

- MongoDB Atlas

- Vercel (Prod) + Vercel Preview Environments

- Resend (emails)

- Zod + React Hook Form

- Framer Motion (micro‑animations)

- SWR / React Query for data fetching

- Node.js API routes

- PDFKit or serverless HTML‑to‑PDF generator

────────────────────────────────────────

- PROJECT TIMELINE (9 WEEKS)

──────────────────────────────────────── Week 1 — UI/UX Design + Site Architecture

Week 2 — Home + Service pages + Layout + Navigation Week 3 — Locations system + town pages + SEO structure Week 4 — Admin CMS (core content management)

Week 5 — AI Pricing Guide (logic engine + UI flow) Week 6 — CRM + GA4 + GTM + Contact forms

Week 7 — Gallery + Blog + Testimonials + Postcode Gate Week 8 — Performance optimization + QA + Accessibility Week 9 — Client review, training, migration & launch

────────────────────────────────────────

- DELIVERABLES

────────────────────────────────────────

- Fully designed website (Figma)

- Fully functional Next.js 15 application

- Custom CMS dashboard

- AI Pricing Guide calculator

- Postcode availability engine

- Blog + SEO structure + sitemaps

- Admin training session (recorded)

- Launch & deployment to Vercel

- Documentation for future updates

────────────────────────────────────────

- REQUIREMENTS FROM CLIENT

────────────────────────────────────────

To complete the project smoothly, the following items are needed:

  - Branding & Visuals

    - Logo + brand guidelines

    - Colour palette + design inspiration

    - Project photos (before/after work)

    - Company story + team photos

  - Content

    - Copy for Home, Services, About, Contact

    - FAQs

    - Town descriptions (or generate via AI with approval)

    - Testimonials text + names

    - Regulations or compliance notes

  - AI Pricing Guide Inputs

    - Price matrices

    - Labour rate baseline

    - Material cost factors

    - Extra add‑ons list

    - Example real quotes (optional)

  - Technical Access

    - CRM login (for integration)

    - Domain provider (GoDaddy / Google / 123 Reg)

    - Google Analytics + GTM access

  - Legal & Business

    - Privacy policy

    - Cookie policy

    - Company number, VAT, address

────────────────────────────────────────

- ACCEPTANCE CRITERIA

────────────────────────────────────────

- Lighthouse score 95+ (Performance, SEO, Best Practices)

- Fully responsive on desktop, tablet, mobile

- CMS allows complete content control

- AI pricing guide generates accurate cost ranges

- Postcode gate correctly restricts outside service areas

- All forms deliver leads to CRM

- GA4 events tracking set up for key actions

- Site deployed on Vercel with SSL & CDN

────────────────────────────────────────

- WARRANTY & SUPPORT

────────────────────────────────────────

- 30‑day post‑launch bug fix warranty